CHANGE CONTROL DOCUMENT

Azure Databricks Platform — Dev, Test and Prod

New Databricks environments built with Terraform, and the supporting changes in the existing Baytex network

Baytex Energy  |  Prepared by AMTRA  |  28 September 2026

# 1. Summary

| What is changing | Three new, isolated Azure Databricks environments for Baytex BI — Dev, Test and Prod — built by AMTRA with Terraform in Azure Canada Central. |
| --- | --- |
| Environments | Dev — SUB-BTE-CAN-DATA-NONPROD — 10.40.144.0/20 Test — SUB-BTE-CAN-DATA-TEST — 10.40.192.0/20 Prod — SUB-BTE-CAN-DATA-PROD — 10.40.176.0/20 |
| How it is deployed | Terraform in GitHub repository BTX-IT/terraform-azure-databricks-platform. Every change is planned, reviewed and approved in GitHub Actions before it is applied. |
| Supporting changes | Made in the existing Baytex network by Baytex Infrastructure — Andrew Smale and Shawn Sardy: VNet peering, a new Private DNS Resolver and Private DNS zones, a new DNS server for the spokes, and Cisco firewall rules and routes (section 4). |
| Effect on existing workloads | None expected. Terraform only adds new resources and does not change anything that already exists (section 5). |

# 2. Environments and IP ranges

Each environment is a new spoke VNet in its own subscription, with a /20 assigned by Baytex networking.

|  | Dev | Test | Prod |
| --- | --- | --- | --- |
| Subscription | SUB-BTE-CAN-DATA-NONPROD | SUB-BTE-CAN-DATA-TEST | SUB-BTE-CAN-DATA-PROD |
| VNet | vnet-bte-dbx-dev-cnc-001 | vnet-bte-dbx-test-cnc-002 | vnet-bte-dbx-prod-cnc-001 |
| VNet address space | 10.40.144.0/20 | 10.40.192.0/20 | 10.40.176.0/20 |
| Databricks host subnet | 10.40.144.0/24 | 10.40.192.0/24 | 10.40.176.0/24 |
| Databricks container subnet | 10.40.145.0/24 | 10.40.193.0/24 | 10.40.177.0/24 |
| Private endpoint subnet | 10.40.146.0/26 | 10.40.194.0/26 | 10.40.178.0/26 |
| Proxy (HAProxy) subnet | 10.40.147.0/26 | 10.40.195.0/26 | 10.40.179.0/26 |
| HAProxy VM IPs | 10.40.147.5, .6 | 10.40.195.5, .6 | 10.40.179.5, .6 |
| Storage private endpoints | 10.40.146.4, .5 | 10.40.194.4, .5 | 10.40.178.4, .5 |
| NAT Gateway public IP (outbound) | 20.104.51.152 | Assigned at deployment | 20.220.62.227 |
| Databricks workspace | dbw-bte-dbx-dev-cnc-001 | dbw-bte-dbx-test-cnc-002 | dbw-bte-dbx-prod-cnc-001 |
| Data storage account | stbtedbxdevcnc001 | stbtedbxtestcnc002 | stbtedbxprodcnc001 |

All three environments use DNS server 10.40.240.132 (the hub Private DNS Resolver) and send on-premises and cross-spoke traffic through the Cisco firewall 10.40.240.36.

Classic compute in the Databricks host and container subnets reaches the internet through the environment’s NAT Gateway, from its static public IP pip-bte-dbx-<env>-cnc-001-nat in the table above. An external service that allows access by source IP needs that address on its allow list. Serverless compute does not use it; its outbound access is limited by the serverless egress policy. The HAProxy VMs reach the internet through the Cisco firewall.

# 3. What Terraform creates

The same code creates the following in each environment (<env> = dev, test or prod). Everything is new. In test, names end in 002 instead of 001.

| Component | What is created | Resource group |
| --- | --- | --- |
| Network | Spoke VNet with four subnets, NSGs, a NAT Gateway with a static public IP for internet access, and route tables that send on-premises, Trimble and other-spoke traffic to the Cisco firewall | rg-bte-dbx-<env>-network-cnc-001 |
| Databricks workspace | dbw-bte-dbx-<env>-cnc-001 — Premium, inside the spoke VNet, no public IPs on compute. Databricks manages the second resource group. | rg-bte-dbx-<env>-platform-cnc-001 rg-bte-dbx-<env>-dbx-managed-cnc-001 |
| Data storage | ADLS Gen2 account stbtedbx<env>cnc001 with public access disabled, reached only through private endpoints; Access Connector for Unity Catalog | rg-bte-dbx-<env>-data-cnc-001 |
| On-premises access | Two HAProxy VMs (zones 1 and 2), an internal load balancer and seven Private Link Services, so serverless compute can reach the on-premises databases | rg-bte-dbx-<env>-connectivity-cnc-001 |
| Databricks account | Network Connectivity Config ncc-bte-dbx-<env>-cnc-001 and serverless egress policy np-bte-dbx-<env>-cnc-001 (12 approved internet domains, dry-run mode), attached only to the new workspace | Databricks account |
| Unity Catalog | Storage credential sc_bte_dbx_<env>_data_cnc_001 and external location el_bte_dbx_<env>_data_cnc_001 on the data storage account, usable only from the new workspace. No catalogs are created. | Existing metastore |
| Operations | Log Analytics, diagnostics and alerts; Terraform state storage | rg-bte-dbx-<env>-ops-cnc-001 rg-bte-dbx-<env>-tfstate-cnc-001 |

## 3.1 HAProxy VMs and SSH keys

SSH key login only; no SSH port is open to the network. The keys are in the password vault, collection AMTRA_BTE_ITBI (how-to: BTE HAProxy SSH Key - Instructions).

| Env | VM names | IPs | Vault item |
| --- | --- | --- | --- |
| Dev | vm-bte-dbx-dev-cnc-001-proxy-01, -02 | 10.40.147.5, .6 | BTE Databricks HAProxy SSH key - DE |
| Test | vm-bte-dbx-test-cnc-002-proxy-01, -02 | 10.40.195.5, .6 | BTE Databricks HAProxy SSH key - TE |
| Prod | vm-bte-dbx-prod-cnc-001-proxy-01, -02 | 10.40.179.5, .6 | BTE Databricks HAProxy SSH key - PR |

# 4. Changes made in the existing Baytex environment

Made and maintained by Baytex Infrastructure — Andrew Smale and Shawn Sardy, in the hub subscription SUB-BTE-CAN-HUB and the on-premises network. Terraform does not change the hub.

| Change | What was done to support the new environments |
| --- | --- |
| VNet peering | Hub VNet vnet-bte-hub-cnc-02 peered with each new spoke (dev, test and prod), in both directions. |
| Private DNS Resolver (new) | dnspr-bte-hub-cnc-02 added to the hub VNet. Its inbound endpoint 10.40.240.132 is the new DNS server for the Databricks spokes and HAProxy VMs. A forwarding ruleset sends baytexenergy.com lookups to the on-premises DNS servers, so every on-premises database name, including Trimble SQL tmwsql.baytexenergy.com, resolves from Azure. |
| Private DNS zones (new) | privatelink.blob.core.windows.net and privatelink.dfs.core.windows.net created and linked to the hub VNet, with A records for each data storage account (blob, dfs): dev 10.40.146.4, .5 ¦ test 10.40.194.4, .5 ¦ prod 10.40.178.4, .5 |
| Cisco firewall | Address objects for the three new spoke ranges Databricks and proxy subnets to on-premises SQL Server 172.19.77.45, 172.19.96.44, 172.19.77.94, 172.19.77.123 (TCP 1433) and Oracle 172.19.77.88, 172.19.96.112 (TCP 1521) Databricks and proxy subnets to Trimble SQL 172.23.178.197 (TCP 1433) over the vendor VPN Proxy subnets to the Ubuntu package mirrors (TCP 80, 443), for HAProxy install and patching Traffic between the new spokes and the other Azure spokes |
| Return routes | The on-premises network and the Trimble VPN route 10.40.144.0/20, 10.40.192.0/20 and 10.40.176.0/20 back through the firewall. |

# 5. Effect on existing workloads

| Area | Effect |
| --- | --- |
| Existing Azure resources | None. Terraform only creates new resource groups (rg-bte-dbx-<env>-…). It does not import, change or delete anything that already exists. |
| Existing BI production | None. The new prod environment is deployed into SUB-BTE-CAN-DATA-PROD beside the existing BI production resources (vnet-bte-bi-prod-cnc-01 and its SQL proxy VMs), in its own address range. Terraform does not reference or change them. |
| Existing Databricks workspaces | None. The new NCC and serverless egress policy are attached only to the new workspaces. The account's default policy is not changed. |
| Unity Catalog metastore | Additive only. Azure assigns each new workspace to the existing metastore. Terraform adds one storage credential and one external location per environment, usable only from the new workspace. Existing catalogs, schemas and grants are not changed. |
| Hub network | No Terraform changes. Baytex's changes in section 4 are additions for the new ranges: new peerings, a DNS resolver and zones, and firewall rules. |
| IP addressing | No overlap. Each environment uses its own /20 from the Baytex Azure range. |

# 6. Risk, backout and validation

| Risk | Low. The change is additive and isolated to the new environments. A firewall, routing or DNS error would affect only the new environments. The serverless egress policy is in dry-run mode, so it logs rather than blocks. |
| --- | --- |
| Backout | Revert the Terraform change and redeploy, or remove an environment with the Terraform Destroy Platform pipeline (approval required). Baytex removes the peering, firewall rules and DNS entries through their change process. Existing workloads are not affected. |
| Validation | Plan reviewed and approved before every apply. After deployment: private endpoint connections established, connectivity checks from classic and serverless compute to every database, Unity Catalog Test connection, and no monitoring alerts. |